SOFTWARE TEST PLAN

Traffic Management System (Simulation)

Project: Traffic Management System (Simulation) | Version 1.0 | Date: 22 October 2026

Document status: Draft for team review — validate against the final implementation before sign-off.

# Document Control

| Version | Date | Prepared by | Change summary | Approval |
| --- | --- | --- | --- | --- |
| 1.0 | 22-10-2026 | Vainik / project team | Initial project-specific test plan | Pending team/instructor review |

# 1. Introduction

## 1.1 Purpose

This Software Test Plan defines the scope, strategy, environment, responsibilities, security validation, test cases, and traceability approach for the Traffic Management System (TMS) simulation. It is based on the supplied Traffic_Management_SRS v1.0.

## 1.2 Scope

Testing covers scenario configuration, vehicle generation and movement, queue and road capacity enforcement, signal phases, adaptive timing, emergency priority, routing, congestion detection, incident handling, metrics, text/CSV reporting, deterministic execution, input validation, and build quality. The system is a simulation; physical traffic-signal hardware, live GPS/CCTV, and real-world control are outside scope.

## 1.3 References

Traffic_Management_SRS.docx, Version 1.0, dated 09-10-2026 (provided by the team).

Software Test Plan template provided for the Software Engineering project.

Project repository: https://github.com/Vijeth-Madhwaraj/Traffic-Management-System-Simulation-

## 1.4 Definitions

| Term | Definition |
| --- | --- |
| SRS | Software Requirements Specification. |
| FR / NFR | Functional / Non-functional requirement. |
| RTM | Requirements Traceability Matrix. |
| Tick | One discrete simulation-time step. |
| RAII | C++ resource management idiom tying resource lifetime to object lifetime. |

# 2. Test Items

Scenario configuration and input validation module

Road-network and lane-capacity model

Vehicle generation, routing, queues, and movement

Traffic-signal controller, adaptive timing, emergency priority

Congestion detection and incident/traffic-management response

Metrics collector and text/CSV report generator

C++17/CMake build and deterministic test configuration

# 3. Features to be Tested

| SRS ID | Feature / acceptance focus |
| --- | --- |
| FR-01 | Valid scenario loads; invalid configuration is rejected. |
| FR-02–FR-04 | Vehicle generation, valid attributes, unique IDs, queue capacity. |
| FR-05–FR-08 | Valid signal phases, safe transitions, adaptive limits, emergency priority. |
| FR-09–FR-12 | Connected road network, safe movement, downstream capacity, route cost. |
| FR-13 | Congestion detected at configured queue/occupancy threshold. |
| FR-14–FR-15 | Incident state blocks affected segment; rerouting/no-route handled safely. |
| FR-16–FR-17 | Metrics are consistent with events; report contains required values. |
| FR-18 / NFR-10 | Same seed and configuration produce equivalent results. |
| NFR-01–NFR-02 | Clear module interfaces and independently testable deterministic methods. |
| NFR-03 | Benchmark: at least 4 intersections and 500 vehicles. |
| NFR-04 / NFR-07 | Invalid values rejected without crash; safe input handling and resource management. |
| NFR-05–NFR-06 / NFR-09 | C++17/CMake Linux build, readable output, warnings/static analysis. |
| NFR-08 | Requirements map to implementation references and test IDs. |

# 4. Features Not to be Tested

Physical traffic-light hardware, live traffic infrastructure, GPS/CCTV integration, and real vehicle control (explicitly outside SRS scope).

Machine-learning-based traffic prediction and detailed vehicle physics (outside SRS scope).

Performance claims on unspecified hardware; benchmark results must be measured on the actual test environment.

# 5. Test Approach / Strategy

## 5.1 Test levels and types

| Level / type | Approach |
| --- | --- |
| Unit testing | Test validation, routing, congestion threshold, capacity checks, signal timing, and metrics independently with deterministic inputs. |
| Integration testing | Verify controller, road network, vehicle/queue manager, signal control, traffic management, and reporter exchange consistent data. |
| System testing | Run end-to-end scenarios including normal traffic, congestion, incidents, rerouting, and report export. |
| Acceptance testing | Check the SRS acceptance suites and exit criteria with team/evaluator. |
| Functional / regression | Run expected and invalid-input cases after changes; preserve previously passing behavior. |
| Non-functional | Measure runtime for the benchmark, build portability, usability of console output, reproducibility, and code-quality checks. |

## 5.2 Entry criteria

A build of the current project is available and its build/run instructions are known.

Test scenario/configuration data and expected outputs are agreed by the team.

C++17 compiler and CMake environment are installed; test logs can be saved.

## 5.3 Exit criteria

All planned cases are executed and results recorded as Pass/Fail/Blocked.

No unresolved critical defect affects signal safety, road capacity, crash prevention, or data integrity.

High-priority SRS requirements have passing evidence or documented open issues.

The 4-intersection/500-vehicle benchmark and same-seed reproducibility check are recorded.

## 5.1 Security Validation

Security validation is proportionate to a local C++ simulation and NFR-07. The application does not process authentication credentials or network traffic in the supplied SRS; therefore, TLS, PCI-DSS, and web penetration testing are not applicable unless the implementation adds those interfaces.

Validate all scenario/menu/file inputs: reject negative capacities, invalid timing bounds, malformed values, unknown node/road IDs, and impossible references.

Test malformed and unusually long input strings; ensure clean error messages and no crash, out-of-bounds access, or undefined behavior.

Verify file paths and report-write failures are handled safely; do not overwrite unintended files without an explicit design decision.

Inspect C++ resource ownership for RAII and ensure exceptions/errors do not leave inconsistent simulation state.

Build/run with compiler warnings enabled; where available, run address/undefined-behavior sanitizers and static analysis.

Confirm diagnostic logs contain useful error context without dumping unnecessary configuration contents or sensitive local paths.

# 6. Test Environment

| Item | Specification |
| --- | --- |
| Operating system | Linux as specified by SRS; a Windows-based development machine may be used for preliminary checks, with Linux build evidence captured separately. |
| Compiler/build | C++17-compatible compiler and CMake; record exact versions used. |
| Inputs | Valid and invalid scenario files/configurations; fixed seed; synthetic vehicle schedules. |
| Tools | Compiler/build logs, test executable or test framework available in repository, terminal, CSV/text viewer; optional sanitizers/static analyzer. |
| Evidence | For each case save date, build/commit identifier, input scenario, expected result, actual result, Pass/Fail, and log/screenshot path. |

# 7. Test Schedule

| Milestone | Planned activity | Status |
| --- | --- | --- |
| T1 | Review SRS and finalize test cases | Pending |
| T2 | Build and configure test environment | Pending |
| T3 | Run unit and integration tests | Pending |
| T4 | Run end-to-end, security robustness, and report tests | Pending |
| T5 | Run performance and reproducibility checks | Pending |
| T6 | Review defects, update RTM, and sign off | Pending |

# 8. Test Deliverables

Approved Software Test Plan

Test-case execution sheet and test data

Build/test logs and screenshots

Defect list with severity and reproduction steps

Updated SRS-to-test traceability matrix

Final test summary and known limitations

# 9. Roles and Responsibilities

| Role | Responsibility |
| --- | --- |
| Developer/module owner | Explain implementation, fix defects, provide module/build details. |
| Tester (including Vainik for assigned scope) | Execute cases, preserve evidence, report actual outcomes and defects. |
| Integration coordinator | Coordinate cross-module tests and resolve interface assumptions. |
| Project team/evaluator | Review traceability, acceptance evidence, and final sign-off. |

# 10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Implementation differs from SRS assumptions | Verify source code and update documents before final submission. |
| Build environment unavailable on borrowed laptop | Use repository and portable test data; avoid machine-specific paths. |
| Expected outputs are not defined | Agree on small deterministic scenarios and manually calculate expected results. |
| Insufficient time for all tests | Prioritize signal safety, capacity, invalid input, incidents, metrics, and reproducibility. |
| CSV export/path errors | Test valid, unwritable, and invalid output paths. |

# 11. Assumptions and Dependencies

The SRS v1.0 is the baseline for requirement IDs and expected behavior.

The repository build/run instructions and implementation may need verification by the project team; test design does not claim that cases have already passed.

Simulation outputs are deterministic when the same configuration and supported seed are used, as specified by FR-18/NFR-10.

# 12. Suspension and Resumption Criteria

Suspend a test run if the build cannot start, test data is corrupted, the environment produces unrelated failures, or a critical crash makes further execution unsafe. Resume after the build/environment is restored, the failing setup is documented, and the affected tests can be repeated from a known state.

# 13. Test Case Management and Traceability

The following cases are planned, not yet executed. Update status only after collecting evidence. The SRS itself lists TC-01 through TC-18 and TC-NFR-01 through TC-NFR-10; the cases below preserve that mapping and provide executable test steps.

| Test ID | SRS mapping | Title | Test procedure / input | Expected result | Status |
| --- | --- | --- | --- | --- | --- |
| TC-01 | FR-01 | Valid scenario loads | Provide a configuration with valid intersections, roads, capacities and duration; start/load it. | Scenario is accepted and network/run parameters are displayed. | Pending |
| TC-02 | FR-01, NFR-04 | Invalid scenario rejected | Set a lane capacity to a negative value or reference an unknown node; load configuration. | Configuration is rejected with a clear error; no crash or partial invalid run. | Pending |
| TC-03 | FR-02, FR-03, FR-18 | Vehicle generation and IDs | Run a fixed arrival schedule with a known seed; inspect generated vehicles and IDs. | Expected number/schedule is followed; IDs are unique and required attributes are valid. | Pending |
| TC-04 | FR-04, FR-11 | Lane capacity enforcement | Fill an entry/downstream lane to its configured capacity and attempt one more entry. | Additional vehicle is held/rejected safely; occupancy never exceeds capacity. | Pending |
| TC-05 | FR-05, FR-06 | Signal phase safety | Run multiple ticks through a configured intersection and record each phase transition. | Each intersection has a valid state; conflicting greens never occur. | Pending |
| TC-06 | FR-07 | Adaptive green bounds | Run low- and high-queue scenarios with configured minimum/maximum green durations. | Green duration responds to queue conditions and remains within configured bounds. | Pending |
| TC-07 | FR-08 | Emergency-priority safety | Submit a valid emergency-priority request while ordinary traffic is active. | Priority is handled according to policy without enabling conflicting green phases. | Pending |
| TC-08 | FR-09, FR-12 | Route selection | Create two connected routes with different configured costs and request a route. | Chosen route uses connected edges and minimizes the configured cost; unreachable destination is handled safely. | Pending |
| TC-09 | FR-13 | Congestion threshold | Set queue length/occupancy below, at, and above the configured threshold. | Detection follows the configured boundary condition consistently. | Pending |
| TC-10 | FR-14, FR-15 | Incident and rerouting | Block a road used by a route; run traffic management with an alternate route and then with no alternate route. | Blocked segment is unavailable; alternate route is selected when possible; no-route case does not crash or permit prohibited movement. | Pending |
| TC-11 | FR-16, FR-17 | Metrics and report export | Run a small scenario with known arrivals/completions; export text and CSV reports. | Report includes throughput, waiting time, queue statistics, completed/unfinished trips; values match recorded events. | Pending |
| TC-12 | NFR-03 | Performance benchmark | Run at least four intersections and 500 vehicles; record elapsed time and machine/build details. | Simulation completes without noticeable hangs; elapsed time and environment are recorded for evaluation. | Pending |
| TC-13 | FR-18, NFR-10 | Reproducibility | Run identical configuration twice with the same seed and compare generated traffic and final metrics. | Equivalent traffic/results are produced and seed is recorded or printed. | Pending |
| TC-14 | NFR-01, NFR-02 | Modularity/testability | Build and run module-level tests without starting the full simulation; review interfaces for uncontrolled global state. | Modules can be tested independently and interfaces are explicit; findings documented. | Pending |
| TC-15 | NFR-05, NFR-09 | Build and code quality | Configure/build with C++17 and CMake on Linux with warnings enabled; run available static analysis. | Build succeeds; warnings/findings are captured and critical issues addressed or documented. | Pending |
| TC-16 | NFR-06 | Console usability | Ask a tester unfamiliar with the scenario to load, run, inspect status and export a report using console prompts. | Commands, errors, metric labels and report outputs are understandable and consistent. | Pending |
| TC-17 | NFR-07 | Input robustness/security | Provide malformed values, extreme timings, unknown IDs and invalid output paths; run under sanitizers if available. | Invalid inputs are rejected safely; no crash, unsafe memory behavior, or resource leak is observed. | Pending |
| TC-18 | NFR-08 | Traceability completeness | Review each implemented FR against source file/module and at least one test ID in the RTM. | Every implemented FR has a source reference and test ID; gaps are recorded for correction. | Pending |

# 14. Test Metrics and Reporting

Execution rate = executed cases / planned cases × 100%.

Pass rate = passed cases / executed cases × 100%; report blocked cases separately.

Requirement coverage = SRS requirements with linked test evidence / requirements in scope × 100%.

Track defect count by severity, reproducibility, and unresolved safety/capacity issues.

# 15. Approvals

| Role | Name | Signature/date |
| --- | --- | --- |
| Prepared by | Vainik / project team | Pending |
| Reviewed by | Project teammate / integration coordinator | Pending |
| Approved by | Course instructor/evaluator | Pending |